# PRT661- Dan5 - Meeting Minutes 06

| Location: | Library CDU Darwin Campus |
| --- | --- |
| Date: | 08/09/2026 |
| Time: | 16:30PM - 17:30PM |
| Attendees: | Huynh Anh Thi Pham Dieu Yen Diep Lihini Jinanjalie Deniyelge Navodya Piumanthi Siriwardhana Senarath Mudiyanselage Favour Ikponwosa Esangbedo |

# Progress from last meetings

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Deliver the project presentation and record feedback | All members | 01/09/2026 | In progress |
| Begin assigned report sections and gather supporting references | All members | 08/09/2026 | In progress |
| Push component code and available outputs to GitHub | Relevant members | 08/09/2026 | In progress |
| Update Jira progress and retain contribution evidence | All members | 08/09/2026 | In progress |
| Progress AWS Lab activities and retain screenshots | All members | 13/09/2026 | In progress |

# Discussion Point

Final code integration: The team reviewed the status of each code component and agreed to finalise GitHub updates, resolve integration issues and use the agreed shared checkpoint and output structure. Changes should remain traceable to the responsible member.

Verification of results: Model metrics, figures and tables would be checked directly against saved outputs before being included in the report. Placeholder or estimated values would not be presented as final results.

Assessment 2 report: Members reviewed the report structure, section ownership and remaining gaps. The final document would maintain consistent terminology, figure and table numbering, in-text citations, references and links to supporting evidence.

Individual evidence: Each member would include genuine GitHub, Jira and AWS Lab evidence relevant to their own work. Contribution statements would distinguish between creating technical components and documenting or visualising validated team outputs.

Quality and limitations: The final review would check data quality, temporal leakage, rare-event performance, uncertainty, ethical limitations and the distinction between implemented controls and future work.

Assessment 3 planning: Feedback from the 01/09 presentation that could not be completed safely before the current deadline would be retained as prioritised work for Assessment 3.

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Finalise data-processing outputs, shared checkpoint and related report content | Huynh Anh Thi Pham | 13/09/2026 | In progress |
| Finalise architecture, classification, workflow and limitations evidence | Lihini J. Deniyelge | 13/09/2026 | In progress |
| Finalise regression modelling results and interpretation | Favour I. Esangbedo | 13/09/2026 | In progress |
| Finalise count prediction, explainability, governance and appendix evidence | Navodya P. Siriwardhana | 13/09/2026 | In progress |
| Finalise EDA, visualisation, integration documentation, progress evaluation, risk and ethics content | Dieu Yen Diep | 13/09/2026 | In progress |
| Verify personal GitHub, Jira and AWS Lab evidence and complete individual contribution material | All members | 13/09/2026 | In progress |
| Complete final report review, link checking and submission packaging | All members | 13/09/2026 | In progress |

# Next meeting time and venue

Date:

Time: 
Venue: