# PRT661- Dan5 - Meeting Minutes 08

| Location: | Library CDU Darwin Campus |
| --- | --- |
| Date: | 23/09/2026 |
| Time: | 12:30PM - 14:30PM |
| Attendees: | Huynh Anh Thi Pham Dieu Yen Diep Lihini Jinanjalie Deniyelge Navodya Piumanthi Siriwardhana Senarath Mudiyanselage Favour Ikponwosa Esangbedo |

# Progress from last meetings

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Shared A3 dataset and advanced fire features | Thi | 20/09/2026 | Review / verify |
| Three model re-runs and evaluation outputs | Model owners | 20/09/2026 | Review / verify |
| Initial Dashboard version and Tomorrow Smoke Outlook integration | Jenny | 20/09/2026 | In progress |
| AWS and deployment investigation | Relevant members | 20/09/2026 | In progress |

# Discussion Point

Feature-freeze the core technical scope after this meeting; add no major new ideas unless required to correct an error or support the demonstration.

Check final outputs from all three models against saved files and remove placeholders or obsolete values.

Integrate Tomorrow Smoke Outlook: exceedance probability, expected PM2.5 concentration and expected elevated duration, with fire context, reliability and limitations where supported.

Final dashboard should show a clean summary first, then drill-down into current-day conditions, fire activity/FSI, model evidence, station/date selection, resources and limitations.

Demonstrate one consistent end-to-end story: data sources -> ingestion/audit/cleaning -> feature engineering -> three models -> evaluation/explainability -> dashboard.

Review FIRMS API and AWS status; label optional, trialled or incomplete components accurately rather than presenting them as live production functionality.

Shorten PowerPoint and replace placeholders with validated screenshots, figures and metrics; reserve most presentation time for technical demonstration.

Draft the individual contribution material, collect direct GitHub/Jira evidence, complete Lab 2 (Module 8)

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Complete final dashboard integration and verify station/date interactions | Dieu Yen Diep + relevant members | 27/09/2026 | In progress |
| Provide final validated model metrics, figures and saved outputs for slides | Model owners | 27/09/2026 | In progress |
| Finalise architecture/workflow diagram and implementation-status labels | Lihini + team | 27/09/2026 | In progress |
| Complete AWS work that is realistically demonstrable; document remaining limitations | Relevant members | 27/09/2026 | In progress |
| Complete Lab 2 (Module 8) and retain evidence | All members | 29/09/2026 | In progress |
| Prepare draft two-page individual contribution summary with GitHub/Jira links | All members | 29/09/2026 | In progress |
| Replace slide placeholders and prepare speaking/demo sequence | All members | 29/09/2026 | In progress |

# Next meeting time and venue

Date: 30/09/2026

Time: To be confirmed
Venue: Library CDU Darwin Campus