# PRT661- Dan5 - Meeting Minutes 07

| Location: | Library CDU Darwin Campus |
| --- | --- |
| Date: | 15/09/2026 |
| Time: | 12:30PM - 14:30PM |
| Attendees: | Huynh Anh Thi Pham Dieu Yen Diep Lihini Jinanjalie Deniyelge Navodya Piumanthi Siriwardhana Senarath Mudiyanselage Favour Ikponwosa Esangbedo |

# Progress from last meetings

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Finalise Assessment 2 outputs and preserve traceable GitHub/Jira evidence | All members | 13/09/2026 | Completed / review |
| Progress AWS Lab activities and retain screenshots | All members | 13/09/2026 | In progress |
| Carry forward lecturer feedback that requires Assessment 3 implementation | All members | 15/09/2026 | In progress |

# Discussion Point

Review lecturer feedback against the working solution and classify important items as implemented, in progress or not implemented.

Review the shared A3 pipeline: NT EPA and FIRMS data, cleaning/audit, fire distance/bearing/age, wind alignment/upwind features, FSI, temporal features, three models, evaluation and Tomorrow Smoke Outlook.

Run all three models from the same shared feature checkpoint and chronological split; verify saved metrics, figures and tables before use.

Prioritise rare-event performance, elevated-PM2.5 error, station-level results, leave-one-station-out validation, calibration, ablation A-F and explainability.

Compare dashboard prototypes and agree on a final structure with a clean user summary followed by technical drill-down.

Continue AWS work, but describe only reliably demonstrated functionality as implemented; incomplete FIRMS API/cloud components remain trial or future work.

Keep GitHub commits, Jira tasks and supporting evidence attributable to individual members.

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Finalise shared A3 preprocessing, fire engineering, FSI and model-ready checkpoint | Huynh Anh Thi Pham | 20/09/2026 | In progress |
| Finalise Model 1, calibration, rare-event and station/cross-station evidence | Lihini J. Deniyelge | 20/09/2026 | In progress |
| Finalise Model 2, elevated-event and station/cross-station evidence | Favour I. Esangbedo | 20/09/2026 | In progress |
| Finalise Model 3, duration-stratified evaluation and explainability evidence | Navodya P. Siriwardhana | 20/09/2026 | In progress |
| Consolidate visualisation, Tomorrow Smoke Outlook and dashboard requirements | Dieu Yen Diep | 20/09/2026 | In progress |
| Continue AWS work and document actual status/limitations | Relevant members | 20/09/2026 | In progress |
| Push traceable GitHub commits and update Jira evidence | All members | 20/09/2026 | In progress |

# Next meeting time and venue

Date: 23/09/2026

Time: To be confirmed
Venue: Library CDU Darwin Campus