# PRT661- Dan5 - Meeting Minutes 05

| Location: | Meeting Room |
| --- | --- |
| Date: | 01/09/2026 |
| Time: | 4PM - 5PM |
| Attendees: | Huynh Anh Thi Pham Dieu Yen Diep Lihini Jinanjalie Deniyelge Navodya Piumanthi Siriwardhana Senarath Mudiyanselage Favour Ikponwosa Esangbedo |

# Progress from last meetings

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Review the project scope, current task allocation and presentation requirements | All members | 01/09/2026 | Completed |
| Prepare PowerPoint content covering the problem, data, architecture, technical progress and planned outputs | All members | 01/09/2026 | Completed |
| Continue assigned data-processing, modelling, visualisation and documentation work | All members | 08/09/2026 | In progress |
| Clarify the role of AWS Lab evidence in the submission | All members | 08/09/2026 | In progress |

# Discussion Point

Project presentation: The team finalised the PowerPoint and presentation content, including the project objective, data sources, proposed workflow, technical progress and expected user value. Speaking responsibilities were coordinated before the presentation.

Feedback received: The project was presented on 01/09/2026 and feedback was recorded. Essential corrections relevant to Assessment 2 would be applied before submission, while broader enhancement ideas would be retained for Assessment 3.

Code responsibilities: The team reconfirmed the division of data preparation, classification, regression, count prediction, explainability, visualisation and documentation tasks. Each member remained responsible for validating and submitting evidence for their assigned component.

Report responsibilities: Report sections were divided according to the agreed project roles. Members would begin drafting from verified code outputs and avoid inserting unverified metrics, figures or implementation claims.

Project evidence: Code changes were to be pushed to GitHub through identifiable commits or pull requests. Jira tasks would be updated with current status and evidence, and research papers would be shared in the team workspace for use in the report.

AWS Lab evidence: Members would complete the relevant AWS learning activities and retain screenshots or completion evidence for the individual contribution material, subject to the assessment requirements.

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Finalise assigned code components and push traceable updates to GitHub | Relevant members | 08/09/2026 | In progress |
| Begin assigned report sections using verified outputs and agreed references | All members | 08/09/2026 | In progress |
| Update Jira tasks, status and evidence links | All members | 08/09/2026 | In progress |
| Find relevant research papers and share them in the team workspace | All members | 08/09/2026 | In progress |
| Complete applicable AWS Lab activities and retain submission evidence | All members | Before submission | In progress |

# Next meeting time and venue

Date: Around 08/09/2026

Time: After 8:00PM
Venue: Meeting Room