# PRT661- Dan5 - Meeting Minutes 09

| Location: | Library CDU Darwin Campus |
| --- | --- |
| Date: | 30/09/2026 |
| Time: | 14:30PM - 16:30PM |
| Attendees: | Huynh Anh Thi Pham Dieu Yen Diep Lihini Jinanjalie Deniyelge Navodya Piumanthi Siriwardhana Senarath Mudiyanselage Favour Ikponwosa Esangbedo |

# Progress from last meetings

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Final dashboard and Tomorrow Smoke Outlook | Dieu + team | 27/09/2026 | Final review |
| Validated model outputs and technical figures | Model owners | 27/09/2026 | Final review |
| Slides and individual contribution drafts | All members | 29/09/2026 | Final review |
| AWS S3, Glue and Athena integration | Relevant members | 29/09/2026 | Completed / verified |

# Discussion Point

Perform a complete end-to-end rehearsal and select representative station/date examples in advance for a reliable demonstration.

Check every metric and technical claim against saved outputs; label incomplete API/AWS components as Trial, In Progress or Future Work.

Prioritise the working system and technical evidence; explain why datasets, features, models, metrics and visualisations were selected.

AWS integration: The team reviewed the completed AWS workflow using S3, AWS Glue and Athena. Shared processed/model-ready files were stored in S3, the Glue crawler created Data Catalog tables, and the model-ready dataset schema was verified in Glue. An Athena-ready model-ready dataset was successfully queried, confirming 7,530 rows and a valid Model 3 target range of 0–24 hours. Athena query results were also verified as being written back to S3.

Show reproducibility and operational thinking through shared checkpoints, manifests, saved outputs, GitHub history, run order, validation and limitations; discuss drift/retraining/rollback as design where not implemented.

State limitations clearly, including rare events, missingness/coverage, uncertainty, VIIRS detections not proving smoke arrival, FSI not being a dispersion model, and research-prototype status.

Rehearse and time the group presentation to remain within the 20-minute maximum; check handovers, screen readability and dashboard sequence.

Check each individual PDF for exactly two pages: Page 1 contribution/evidence/planned work; Page 2 one Lab 2 screenshot plus brief reflection.

Complete final packaging: link checks, video playback, PDF page counts, filenames and removal of placeholders. Target internal completion 02/10 and use 03/10 as a buffer.

| # Action items | # Owner(s) | # Deadline | # Status |
| --- | --- | --- | --- |
| Run final technical rehearsal and resolve only critical bugs | All members | 01/10/2026 | In progress |
| Re-run downstream models using the latest shared model-ready dataset and verify model/output files for final integration | Model owners | 02/10/2026 | In progress |
| Finalise and proofread presentation slides | All members | 01/10/2026 | In progress |
| Finalise individual two-page PDFs and verify evidence links | All members | 02/10/2026 | In progress |
| Record final presentation and verify duration, audio and screen readability | All members | 02/10/2026 | In progress |
| Upload video and test access/link in a separate browser session | Assigned member + team | 03/10/2026 | In progress |
| Final submission QA and packaging | All members | 03/10/2026 | In progress |
| Submit Assessment 3 materials | All members | 04/10/2026 | Planned |

# Next meeting time and venue

Date:

Time: 
Venue: